## Slide 1: SOFTWARE PROJECT MANAGEMENT PLAN
NAME : vraj k patel
EN. NO : 170410107087

## Slide 2: WHY SPMP ??
Once project designing is complete project managers document their plans during a software package project management set up document.
The SPMP document is used to discuss an inventory of various thing that are needed for project.

## Slide 3: SPMP LIST
INTRODUCTION
    Objectives
    Major functions
    Performance issues
    Management and technical constraints
PROJECT ESTIMATES
    Historical data used
    Estimation techniques used
    Efforts , resource , cost and project duration estimates .

## Slide 4: SPMP LIST
SCHEDULE
    Work breakdown structure
    Task network representation
    Gantt chart representation
    PERT chart representation
PROJECT RESOURCES
    People
    Hardware and software
    Special resources

## Slide 5: SPMP LIST
STAFF ORGANIZATION
    Team structure
    Management reporting
RISK MANAGEMENT PLAN
    Risk analysis
    Risk identification
    Risk estimation
    Risk abatement procedures

## Slide 6: SPMP LIST
PROJECT TRACKING
PROJECT CONTROL
MISCELLENOUS ACTIVITIES

## Slide 7: PROJECT PLANNING ACTIVITIES
Requires utmost care and attention
Communications to unrealistic time and resource estimations result in :
      Irritating delays
      Customer dissatisfaction
      Poor quality work
      Project failure

## Slide 8: SOFTWARE COST ESTIMATION
Determine size of the product.
Determine the effort needed.
Determine project duration and cost.